User Stories

Documentation

Team AFD  
Djedovic Andrea  
Mikula Florian

Pratljacic Dragan

Andrea Djedovic, Mikula Florian, Dragan Pratljacic 1

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | **User Story ID 1** | |  |  |
|  |  |  |  |  |
|  | **Project** | Oh Found | aputurelogo_12.jpg |  |
|  |  |  |  |  |
|  | **Creator** | Pratljacic Dragan |  |  |
|  |  |  |  |  |
|  | **Created on** | 30.10.2019 |  |  |
|  | **Description** | Documentation |  |  |
|  |  |  | Bildergebnis für htl villach |  |
|  | **Chief responsibility**  **Quality assurance** | Dragan Pratljacic |  |  |
|  | Andrea Djedovic |  |  |
|  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |

**1** **General**

**ID**

The ID of this user story is 1.

**Title**

As a user I want to have a fullscreen map overview zooming towards my location.

**Priority**

The priority of this user story is 8 out of 10.

**Estimated effort**

The maximum estimated effort of this user story is 17 hours.

* 1. **Acceptance Criteria**

**Foundation of GUI**

The foundation for the react app has been implemented.

**Map**

The map opens smoothly when entering the page.

**Zooming**

When the page is loaded, the map is zooming towards my location.

Philipp Klaudrat, Tician Hauswirth, Dragan Pratljacic 2

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | **User Story ID 2** | |  |  |
|  |  |  |  |  |
|  | **Project** | Oh Found | aputurelogo_12.jpg |  |
|  |  |  |  |  |
|  | **Creator** | Pratljacic Dragan |  |  |
|  |  |  |  |  |
|  | **Created on** | 30.09.2019 |  |  |
|  | **Description** | Documentation |  |  |
|  |  |  | Bildergebnis für htl villach |  |
|  | **Chief responsibility**  **Quality assurance** | Mikula Florian |  |  |
|  | Dragan Pratljacic |  |  |
|  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |

**2** **General**

**ID**

The ID of this user story is 2.

**Title**

As a user I want to have a searchbar located near the top of the map to search for cities  
you might have lost your phone in.

**Priority**

The priority of this user story is 7 out of 10.

**Estimated effort**

The maximum estimated effort of this user story is 12 hours.

* 1. **Acceptance Criteria**

**Connection**

The searchbar has a successful connection to a database.

**Transmission**

The searchbar transmits the correct datafields to the GUI.

**Receiving**

The View is able to retrieve the data transmitted by the searchbar.

**Processing**

The View is able to process the received data transmitted by the searchbar correctly.

Andrea Djedovic, Mikula Florian, Dragan Pratljacic 3

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | **User Story ID 3** | |  |  |
|  |  |  |  |  |
|  | **Project** | OhFound | aputurelogo_12.jpg |  |
|  |  |  |  |  |
|  | **Creator** | Pratljacic Dragan |  |  |
|  |  |  |  |  |
|  | **Created on** | 30.09.2019 |  |  |
|  | **Description** | Documentation |  |  |
|  |  |  | Bildergebnis für htl villach |  |
|  | **Chief responsibility**  **Quality assurance** | Mikula Florian |  |  |
|  | Andrea Djedovic |  |  |
|  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |

**3** **General**

**ID**

The ID of this user story is 3.

**Title**

As a user I want to have the ability to see lost&found listings based on my location in a radius that’s editable.

**Priority**

The priority of this user story is 5 out of 10.

**Estimated effort**

The maximum estimated effort of this user story is 20 hours.

* 1. **Acceptance Criteria**

**Setting Radius Window**

There is a little popover which allows changes to the finding-radius.

**Item Number**

The number of items to a specific city has to be read and displayed correctly.

**Listing**

The listing of the lost&found inserates is complete and formally correct.

**Change Base Location**

The base location has to be changeable in order to eliminate unnecessary work for the user.

Andrea Djedovic, Mikula Florian, Dragan Pratljacic 4

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | **User Story ID 4** | |  |  |
|  |  |  |  |  |
|  | **Project** | Oh Found | aputurelogo_12.jpg |  |
|  |  |  |  |  |
|  | **Creator** | Pratljacic Dragan |  |  |
|  |  |  |  |  |
|  | **Created on** | 30.09.2019 |  |  |
|  | **Description** | Documentation |  |  |
|  |  |  | Bildergebnis für htl villach |  |
|  | **Chief responsibility**  **Quality assurance** | Team AFD |  |  |
|  | Team AFD |  |  |
|  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |

**4** **General**

**ID**

The ID of this user story is 4.

**Title**

As a user I want to open a “Inserat” and open a dropdown with the details of the lost item you are currently watching.

**Priority**

The priority of this user story is 4 out of 10.

**Estimated effort**

The maximum estimated effort of this user story is 28 hours.

* 1. **Acceptance Criteria**

**Item**

The Item is displayed correctly in the module loaded when the “Inserat” is clicked.

**Dropdown**

The Dropdown does in fact work correctly.

**Display**

The Dropdown processes and contains the right data to display.

**Service**

The information filling of modules happens with a webservice.

Andrea Djedovic, Mikula Florian, Dragan Pratljacic 5

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | **User Story ID 5** | |  |  |
|  |  |  |  |  |
|  | **Project** | Oh Found | aputurelogo_12.jpg |  |
|  |  |  |  |  |
|  | **Creator** | Pratljacic Dragan |  |  |
|  |  |  |  |  |
|  | **Created on** | 30.09.2019 |  |  |
|  | **Description** | Documentation |  |  |
|  |  |  | Bildergebnis für htl villach |  |
|  | **Chief responsibility**  **Quality assurance** | Team A |  |  |
|  | Team A |  |  |
|  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |

**5** **General**

**ID**

The ID of this user story is 5.

**Title**

As a user I want to have the ability to sign up for an account, providing at least one personal document that has to be verified in order to use the service.

**Priority**

The priority of this user story is 3 out of 10.

**Estimated effort**

The maximum estimated effort of this user story is 30 hours.

* 1. **Acceptance Criteria**

**Login**

If the user enters the correct credentials in the login field, he’ll get redirected to the main map.

**Document providing**

One document has to be uploaded with an on-site file uploader for verification in order to successfully register an account.

**Document verification**

All uploaded documents get verified by human interaction in an Admin Dashboard.

***Registration E-Mail***

The registered user gets his e-mail when his account is registered and ready for

Andrea Djedovic, Mikula Florian, Dragan Pratljacic 6

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | **User Story ID 6** | |  |  |
|  |  |  |  |  |
|  | **Project** | Oh Found | aputurelogo_12.jpg |  |
|  |  |  |  |  |
|  | **Creator** | Pratljacic Dragan |  |  |
|  |  |  |  |  |
|  | **Created on** | 30.09.2019 |  |  |
|  | **Description** | Documentation |  |  |
|  |  |  | Bildergebnis für htl villach |  |
|  | **Chief responsibility**  **Quality assurance** | Team AFD |  |  |
|  | Team AFD |  |  |
|  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |

**6** **General**

**ID**

The ID of this user story is 6.

**Title**

As a developer I want to have a wizard that lets you answer a few questions regarding the lost item in order to verify that It’s yours.

**Priority**

The priority of this user story is 3 out of 10.

**Estimated effort**

The maximum estimated effort of this user story are 24 hours.

* 1. **Acceptance Criteria**

**Steps Transition**

The transition from step to step is functioning as expected.

**Questions**

The detail questions regarding this specific item are displayed correctly in the wizard.

**Navigation**

Navigation between wizard-pages is possible, just back and forward though.

**Verification**

If all of the answers entered in the wizard pass the verification, then the item can be unlocked.

Andrea Djedovic, Mikula Florian, Dragan Pratljacic 7

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | **User Story ID 7** | |  |  |
|  |  |  |  |  |
|  | **Project** | Oh Found | aputurelogo_12.jpg |  |
|  |  |  |  |  |
|  | **Creator** | Pratljacic Dragan |  |  |
|  |  |  |  |  |
|  | **Created on** | 30.09.2019 |  |  |
|  | **Description** | Documentation |  |  |
|  |  |  | Bildergebnis für htl villach |  |
|  | **Chief responsibility**  **Quality assurance** | Pratljacic Dragan |  |  |
|  | Mikula Florian |  |  |
|  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |

**7** **General**

**ID**

The ID of this user story is 7.

**Title**

As a developer I want to unlock a “Inserat” to the user that had a 100% quote on the detailed questions in the wizard.

**Priority**

The priority of this user story is 2 out of 10.

**Estimated effort**

The maximum estimated effort of this user story are 7 hours.

* 1. **Acceptance Criteria**

**Wizard availability**

The system hides the wizard and the “Inserat” until the chat negotiations are over.

**Navigation**

After a “Inserat” has been unlocked and verified the user get’s navigated to a “Start-A-Chat” page, where they can chat and setup the meet.

**Verifying**

The person who got a 100% quote, gets his questions verified by the owner of the “Inserat” and a support person which has an objective sight to this.

Andrea Djedovic, Mikula Florian, Dragan Pratljacic 8